Month-End Variance Copilot

Decision, Change and Issue Log

| Document ID | VC-07 |
| --- | --- |
| Process group | Executing; Monitoring and Controlling |
| Version | 1.0 (living document) |
| Date | 10 October 2026 |
| Project manager | Asim |
| Sponsor | Head of Frontend Cluster Finance (persona S01) |

Independent portfolio project. All data is synthetic and all stakeholders are assumed role personas. This is not a document of any real company and contains no internal or confidential information.

# 1. Purpose

This log is the working record for executing and controlling the project. It holds decisions, change requests, issues and the status entry made at each milestone. It is updated during the build.

# 2. Decision log

| ID | Date | Decision | Reason | Decided by |
| --- | --- | --- | --- | --- |
| D-001 | 10 Oct | Use only synthetic data and fictional site names | No confidential information may be used; avoids attributing invented facts to real sites | Project manager |
| D-002 | 10 Oct | Describe stakeholders as role personas without names | Realistic roles without presuming a real organisation chart | Project manager |
| D-003 | 10 Oct | Tailor the document set to eight documents; fold the requirements management plan into the project management plan | Project size; build time must be protected | Project manager |
| D-004 | 10 Oct | Use DuckDB with SQL transformations | Free, local, and the SQL can move to a data platform later | Project manager |
| D-005 | 10 Oct | Use maintained mapping tables, not AI-suggested mapping | Auditable and quick to build; AI mapping noted as a follow-up | Project manager |
| D-006 | 10 Oct | Decompose variance with a flexed budget and a variable share per account | Separates lower production from higher spending in a way finance users recognise | Project manager |
| D-007 | 10 Oct | The language model writes text only; all figures come from the pipeline and are checked | Main control against invented numbers | Project manager |
| D-008 | 10 Oct | Every commentary needs controller approval | Accountability stays with a person | Project manager |

# 3. Change log

Procedure: describe the change, assess the impact on scope, schedule and risk, obtain the decision according to section 5.5 of document 03, then update the affected documents.

| ID | Date | Change requested | Impact | Decision | Documents updated |
| --- | --- | --- | --- | --- | --- |
| C-001 |  |  |  |  |  |
| C-002 |  |  |  |  |  |
| C-003 |  |  |  |  |  |

# 4. Issue log

| ID | Date | Issue | Action | Status |
| --- | --- | --- | --- | --- |
| I-001 |  |  |  |  |
| I-002 |  |  |  |  |
| I-003 |  |  |  |  |

# 5. Milestone status entries

Rate schedule, scope and quality as green, amber or red at each milestone.

| Milestone | Planned | Actual | Schedule | Scope | Quality | Comment |
| --- | --- | --- | --- | --- | --- | --- |
| M1 Documentation baselined | Sat 16:30 |  |  |  |  |  |
| M2 Harmonised table reconciled | Sat 20:00 |  |  |  |  |  |
| M3 Variance engine tested | Sun 11:00 |  |  |  |  |  |
| M4 Commentary with number check | Sun 13:30 |  |  |  |  |  |
| M5 Dashboard complete | Sun 16:30 |  |  |  |  |  |
| M6 Project closed | Sun 19:30 |  |  |  |  |  |